## Slide 1: Georgia Enterprise Management Suite (GEMS) Training
Created & Presented by GTA EPMO
Hank Oelze, PMP 404-782-2743
Version 4.2 3.12.18

## Slide 2: What’s New in GEM Training Version 4.0?
Changes to login procedures
Separate AMI and APO Applications
Dashboard is completely revised
Questionnaire format has changed
Updated Issue & Risk sections
Reports have changed
Recommended browser is Google Chrome

## Slide 3
Process Flow
PPM
APO

## Slide 4: Initial Login Screen
Enter your email and assigned password

## Slide 5: Initial Login Screen
You will receive an email to verify your identity, click on hyperlink.

## Slide 6: Initial Login Screen
Confirm data and Save You may need to log back In

## Slide 7: AMI versus APO
AMI: The “Data Entry” portal for GEMS. This area is where you would:
Create Projects
Assign Resources
Send Questionnaires
Update Profile Information
Load your Project Schedule
Create or Update Risks & Issues
APO: The “Dashboard” portal of GEMS. This area is where you would:
Review Questionnaire Responses
Review KPI scores
Review Management Dashboards
Review Operational Data
Print Reports

## Slide 8: GEMS Entry Screen
Choose Production or Test

## Slide 9: GEMS Entry Screen
AMI: Primary Focus

## Slide 10: AMI Entry Screen
This tile will take you to AMI, this is similar from the previous version of GEMS. In AMI, you can add & edit projects, risks, issues and project assignments. In addition, this is where you would send manual assessments.

## Slide 11: Project Selection or Creation

## Slide 12
Select or Create a Project

## Slide 13: Creating a Proposal or Project
Search Filters

## Slide 14: Create a New Proposal or Project
Select “add project”
+

## Slide 15: Select Project Type then Next
Select Type
IMPORTANT

## Slide 16: Project Types
1. Select “Projects” Tab
2. Select “Project Types”

## Slide 17: Project Types
Drop Down Choices

## Slide 18: New Project Entry Screen Appears

## Slide 19: Enter Profile Basic Fields
ID: Three/Four letter agency ID – YYYYMMDD (DDS-20180828)*
Name: Descriptive Name
Owning Organization: Select from Drop Down
Questionnaire Scheduling: Select “Enabled” from Drop Down
Sponsoring Organization: Select from Drop Down
Project Phase: Initiate, if this is a new project
Description: Short description of project
Budget: 1287345 ALL cost amounts are entered without $, no commas, whole dollars only.
* If multiple entries occur in one day add suffix(a,b,c etc.)
Fields with an asterisk (*) are mandatory.
Note: In most cases the Project ID and Name will be already established.
Notes: Describe the difference between Owning and Sponsoring organizations (they can be the same)
The Sponsoring Organization is not a required field, but should be completed. The name is used in some e-mail notifications throughout the system.

## Slide 20: Warning Message, Select OK

## Slide 21: Profile Screens (1 of 2)
Basic Fields
Information Technology Governance
Date Fields
Notes: The old APR form has been replaced by completing these fields
If you are using GEMS, you will no longer be required to submit a separate APR

## Slide 22: Profile Screens (2 of 2)
This initiation information was previously captured in the PIN if one was completed.
Critical Panel Fields
Initiation Fields
Notes: The old APR form has been replaced by completing these fields
If you are using GEMS, you will no longer be required to submit a separate APR

## Slide 23: Enter Initiation Data
Business Owner: Someone that “owns” the app or system
Submission Date: Today’s Date (6/21/2018 format)
Describe the Business Problems to be Solved: Enter Text
What are the Business Drivers: Enter Text
Identify agency strategy supported: Enter Text
Identify any existing application/system Impacted: Enter Text
Where are you in the process? Select from dropdown
What is the expected source of funds for this? Select from dropdown
Are the funds currently committed or requested? Select from dropdown
Anticipated time to begin implementation: Enter year YYYY
Is there a hard time constraint (deadline)? Select YES/No
If yes, what is the date: Enter 7/30/2018 format
What benefits will this investment provide? Enter Text
Planning Budget: Enter whole number Implementation Budget: whole number
Discretionary Option: Select from dropdown Alignment: Select from dropdown
Notes: The Business Owner should be the business executive in your organization that is accountable for the success of the program this technology will support
You might want to highlight the fields that will populate the PPM dashboard so they can see the relationship later
Agency Strategy should be the strategy in your agency strategic plan that this proposal is aligned with (alignment with the state strategies is identified in a later field – “Alignment”)
Planning budget will be used primarily for federally funded projects where funding is provided through a PAPD or long-term
Define “Discretionary Option”

## Slide 24: Enter Project Data
Many of these fields may be unknown during this planning phase of the project, if so, leave them blank.
Flow Status: Select “Proposed”* from the Drop Down
Planned Baseline Start: mm/dd/yyyy format
Planned/Baseline Completion Date: mm/dd/yyyy format
Original Project Budget:
Estimated Funds Needed to Complete Project: Enter whole dollars
Click “SAVE” on bottom right corner.
* Status must be changed to Proposed to view on Dashboard

## Slide 25: Assign Resources & Roles

## Slide 26: Search for a Project (Proposal)
1. Select “Projects”
2. Enter search criteria
3. Click Search
4. Results

## Slide 27: Select Project
Double click the Project Name

## Slide 28: Select Assignments
Select “Assignments”

## Slide 29: Select Assign People
Note: if the person you want to assign is not listed send their: first name, last name, organization and email address to the support team listed at the end of this presentation.
Select assign people

## Slide 30: Select People & Roles
Select People and Role from Drop Down
At a minimum, you MUST assign a Sponsor, System PM, CIO and a Business Owner
Select Assign Selected People
Note: List contains all system resources

## Slide 31: Assign All Roles and Save
All resources MUST be assigned a role in order to save.

## Slide 32: Validate Assignments
Verify People & Roles

## Slide 33: Adding a Critical Panel PM
The System Project Manager is the Critical Panel PM. You can also assign a PMO; however the PMO will not receive the monthly PM status and comments questionnaires.
3 Separate “PM” Roles

## Slide 34: Manually Scheduling an Assessment

## Slide 35: Select Your Project
2. Enter your search criteria
4. Double click on your project
1. Select Projects, Find/Create Projects
3. Select Search

## Slide 36: Schedule an Assessment*
Click on the Assignments Tab
* Note: In GEMS the terms Questionnaire and Assessment are both used interchangeably.

## Slide 37: Schedule Questionnaire
Click on Name of the Recipient
NOTE: You can select multiple people as long as they are all getting the same type of questionnaire. Agencies can only schedule questionnaires manually. Event-triggered questionnaires (CPR) will be managed by GTA
Select “Send a questionnaire to” from the drop down

## Slide 38: Complete Questionnaire Screen
Select Knowledge Cartridge:
APO = Standard drop-down questionnaires
ITG = Entity (free form) questionnaires
Select Standard or Entity
Select Questionnaire from drop-down
Insert start date
Select Next
NOTE: The system will default to having the questionnaires pre-populated with answers from earlier iterations. If you do not want this option, remove the checkmark.
Enter the reason for Questionnaire, Optional
Enter “1”
Enter the number of days to expire
Select Project Questionnaire

## Slide 39: Questionnaire Validation
Verify the questionnaire was scheduled

## Slide 40: Questionnaire email
5. Click on this link
The recipient will receive an automated email from GEMS
Verify Project
Verify questionnaire
Verify Expiration

## Slide 41: Questionnaire Response
Begin Assessment, the screen will roll upward as you respond to the questions.

## Slide 42: Questionnaire Response
Answer All questions
This comment box is optional in all assessments.
Click Submit

## Slide 43: Assessment Complete

## Slide 44: Complete Gate Questionnaires
Option 1:
Send a Manual Questionnaire for Gate to PM
NOTE: Two Options for Gate Questionnaires

## Slide 45: Complete Gate Questionnaires
Option 2
Change Project to Next Phase,
Questionnaire will automatically be sent to System PM.

## Slide 46: PM Responsibilities
Monitor gate reviews
Create/change project assignments (at a minimum add a Team Lead and/or Team Member)
Review questionnaire responses
Evaluate project on APO Dashboard
Log and manage issues
Log and manage risks
Perform monthly project updates
  Schedule
  Budget
  Critical Project Comments

## Slide 47: Issue Management

## Slide 48: Manage Issues
Select Risks & Issues
Select your project

## Slide 49: Create a New Issue
Select: add issue

## Slide 50: Enter New Issue
Enter Title
Enter Classification
Confirm Requestor
Enter Description
Describe Impact
Select Priority
Enter due date
Select Severity
Enter Resolution Date
Select person to resolve issue

## Slide 51: Finalize Issue
Add additional contributors as necessary
Add attachments as necessary
Click Save

## Slide 52: Issue Assignment email
The email is sent to the Issue assignee. The email explains the Issue and contains a hyperlink to GEMS so the assignee can make updates.

## Slide 53: Responding to Issue email notification
If you receive a notification, you must either accept or reject the assignment by clicking the link on the email.
Anyone can be assigned an issue, you DO NOT need access to GEMS to accept, comment or close an issue.
Once you log in to GEMS, a dialog box will display and you may enter text describing the issue resolution.

## Slide 54: Notification of Unassigned Issue
Your action would be to reassign the Issue

## Slide 55: Issue Management
If you need to close an issue and the assignee is no longer available, assign the issue to yourself (as PM). You then have the ability to reassign or close the issue.
Issues should be reviewed once a month, at a minimum.

## Slide 56: Risk Management

## Slide 57: Select Project & Risk Tab

## Slide 58: Add Risk
Select: add risk

## Slide 59: Complete Risk Template
Complete all fields and select save

## Slide 60: Validate Risk
Once reviewed, Validate Risk

## Slide 61: Last Reviewed Field & Convert to a Risk
The validation process updates the Last Reviewed Field
You can convert a Risk into an Issue

## Slide 62: Risk Assignment email
The validation process updates the Last Reviewed Field
The email is sent to the Risk Owner. The email explains the Risk and contains a hyperlink to GEMS so the owner can make updates.

## Slide 63: Issue & Risk Attachments
If you use the vendor’s Issue/Risk logs, they must be attached. This is an exception and must be approved by GTA.
Select: Attachments
Select: add attachment

## Slide 64: PM Monthly Updates
Revise Project Assignments as Necessary
Schedule and Ensure Completion of Questionnaires
Update project (key project data or Profile Questionnaire)
Update Issues
Update Risks & validation process to update Last Reviewed Field
Complete Gate Reviews to align with Project Phase

## Slide 65: Additional PM Monthly Updates
Update Project Schedule and Budget Data. Information can be keyed into the Project Data or loaded via the Project Profile Questionnaire.
  Planned Baseline Start Date
  Actual Start Date
  Planned Baseline Finish Date
  Actual Finish Date
  Percent Work Complete
  Baseline Effort
  Duration
  SPI
  Total Budget (State)
  Total Budget (Other Funds)
  Total Planned Expenditures
  Total Actual Expenditures
  Estimated Funds Needed to Complete

## Slide 66: Required Project Schedule Data
Summary data from your project plan is entered into GEMS
Baseline Start
Actual Start
Baseline Finish
Actual Finish
% Work Complete
Baseline Work
Duration
SPI

## Slide 67: Schedule & Budget Data Entry in GEMS
Fields Requiring Monthly Updates
Note: This information can be keyed or entered via the Project Profile Questionnaire

## Slide 68: Project Schedule - Attachments
Locate your project schedule via the Browse, change Description and Attachment name to reflect “GEMS Project Name & Date”, example, STARR 05.30.18. Select “Add”
Select the Attachments tab
Select add attachment
Note: For CPR projects, your project schedule must be attached once each month.

## Slide 69: Critical Panel Requirements
Revise Project Assignments as Necessary
Ensure Completion of Questionnaires
Update Risks
Update Issues
Update and Attach the Project Schedule
Update Project Data (Information can be keyed into the Project Data or loaded via the Project Profile Questionnaire)
Complete Gate Reviews to align with Project Phase
Complete Dashboard Comments Questionnaire

## Slide 70: APO - Dashboards

## Slide 71: GEMS APO - Dashboards
APO: Primary Focus

## Slide 72: My Projects
Selecting APO will bring you to the “MY PROJECTS” page.
Note Background Color: Blue = All Projects

## Slide 73: Apply Filters
Select the Filter Option to open the filter Screen
Apply your filters and select: Apply

## Slide 74: Select Project
Select your project by clicking on name.

## Slide 75: Overview of Project
Note Background Color: Grey = One Project

## Slide 76: Apply Project Filters
You can set your project-level filters. The date range defaults to the last two full weeks so we recommend a full month.
Select: Apply

## Slide 77: Project Overview
This is the new standard Overview project dashboard.

## Slide 78: Tab Options
Overview is the Project Dashboard
Human Feedback is data points driven by Questionnaires
Operational Data is all project information including risks and issues
Participation is questionnaire response rates
Question Analysis is question response data
Diary is a project manager’s log
Reports is where you can print canned reports

## Slide 79: Human Feedback Tab
This Dashboard is similar to the old CPR Dashboard. The KPIs are driven from the questionnaire responses.

## Slide 80: Operational Data Tab
This tab displays all the operational data, project data, risks, issues, etc.

## Slide 81: Operational Data Tab
You can scroll down to see other project-related information.

## Slide 82: Operational Data Tab
You can scroll down to Risks and Issues.

## Slide 83: Participation Tab
This Dashboard depicts the questionnaire response rates.
EDQ is Entity Data Questionnaire (free form data entry versus drop-down)

## Slide 84: Question Analysis Tab
This tab displays the question responses that drive the KPIs.

## Slide 85: Diary Tab
This tab is for the PM to document project comments.

## Slide 86: Reports Tab
This tab is used to create & print project reports
Select the Report you want to print

## Slide 87: Reports Tab - Select Filter Criteria
Select the filter parameters and click confirm

## Slide 88: Reports Tab - Save Filter & Execute
You can save your filter settings if this is a repetitive request.
Then select Execute

## Slide 89: Reports Tab - Print Options
Select your print option, recommend Export, PDF.

## Slide 90: Reports Tab – Error Message
If you receive an error message, you can most likely fix the error by clearing the Google cache.
1. Select the Three Vertical Dots
2. Select More Tools
3. Select Clear browsing data

## Slide 91: Reports Tab – Error Message
If you receive an error message, you can most likely fix the error by clearing the Google cache.
Select the Three Vertical Dots
Select More Tools
Select these two check boxes and then select Clear Data.

## Slide 92: Monitor Questionnaire Responses
Remember – Questionnaires drive the dials.
You, as the PM, should monitor the responses to ensure there are no surprises.
The responses should be evaluated before you enter your monthly comments.

## Slide 93: Key Performance Indicators
Communication
Quality of communication, both upwards and downwards
Level of training for customers/users
Sufficiency of project status reporting to all stakeholders
Requirements defined and communicated well enough to move forward
Cost
Confidence that budget contingency amount is sufficient
Sustainability model that is defined and regularly reviewed
Project-to-date costs meeting expectations
Issue Management
Effectiveness of issue management occurring
Escalation path in place for all issues
Timely resolution of issues

## Slide 94: Key Performance Indicators
Quality
Acceptability of deliverables reviewed during last reporting period
Satisfaction with quality of work product to date
Success criteria well defined
Risk Management
Effectiveness of risk management occurring
Documented response strategies for risks
Level of risk carried by the project
Schedule
Confidence in viability of the schedule
Performance against the schedule (SPI)
Changes to schedule expectations
Submission of schedule into tool

## Slide 95: Key Performance Indicators
Vendor
Alignment of vendor’s schedule with the State’s schedule
Communication between organizations
Resources are available as needed
Scope and schedule changes follow established control process

## Slide 96: Critical Panel View
Dials are driven by Questionnaires ONLY
250 Character Max
Six Month Trend
Comments Are Populated From Dashboard Comments Questionnaire
Comments on ALL KPIs are required.

## Slide 98: Critical Panel Timeline (Approximate)
7 days
5 days
3 days
Review Answers and Identify Exceptions
Review results with Management (and IV&V if applicable)
CPR
Complete Comments Questionnaire
Ensure All Questionnaires are Answered
1 day
GTA Dashboard Due Date

## Slide 99: GEMS Quality Control
Sent monthly to the PM
Repeated errors are escalated to CIO, Agency Head
Checklist includes questionnaire respondent list
Schedule (.mpp) is also QC’d
Note: This is GEMS Reporting QC, not Project Health

## Slide 100: Additional GEMS AMI Help
Online Help = ?

## Slide 101: Additional GEMS AMI Help
AMI Online Help
Excellent Video Tutorials

## Slide 102: AMI Video Tutorials
AMI Online Help
Excellent Video Tutorials

## Slide 103: Additional GEMS APO Help
Online Help

## Slide 104: Additional GEMS APO Help
Online Help

## Slide 105: GEMS Support
Hank Oelze, hank.oelze@gta.ga.gov
        C: (404) 782-2743
Kimberly Mitchell, kimberly.mitchell@gta.ga.gov
        C: (404) 536-6004
Production Site:
https://ami0068.compaid.com/managementinsight

## Slide 106: Questions