[Insert Project Name]

Project Management Plan

(PMP)

##### Executive Sponsor – [Insert Name]

##### Business Owner - [Insert Name]

##### Project Manager – [Insert Name]

##### Original Plan Date: [Insert Date, Spelled Out]

##### Revision Date: [Insert Date, Spelled Out]

##### Revision: [Insert Number]

table of contents

1	About This Document	vi

2	Revision History	vii

3	Project Overview	1

3.1	Introduction	1

3.2	Current State	1

3.3	Future State	1

3.4	Need	1

4	Scope	2

4.1	Project Justification	2

4.2	Project Objectives	2

4.2.1	Business Objectives	2

4.2.2	Technical Objectives	2

4.2.3	Quality Objectives	2

4.3	Deliverables and work products	2

4.3.1	Deliverables	2

4.3.1.1	[Project Charter]	2

4.3.1.2	[Project Management Plan]	3

4.3.1.3	[Microsoft Project Plan and Schedule]	3

4.3.1.4	[Client Requirements Document]	4

4.3.1.5	[Test Plans]	4

4.3.1.6	[Test Report]	4

4.3.2	[Work Products]	5

4.3.2.1	[Architectural Design Document]	5

4.3.2.2	[Deployment Plan]	5

4.3.2.3	[Insert additional deliverables or work products as needed]	6

4.4	Delivery & Acceptance Process	7

4.4.1	Deliverable Approval Authority Designations	7

4.4.2	Deliverable Acceptance Procedure	7

4.4.3	Criteria for Acceptance	7

4.5	Work Breakdown Structure (WBS)	8

5	Overall Strategy	9

5.1	Project Management Life Cycle	9

5.1.1	Initiation Phase	9

5.1.2	Planning Phase	9

5.1.3	Requirements Gathering Phase	9

5.1.4	Execution and Control Phase	9

5.1.5	Closure Phase	9

5.2	Critical Success Factors	9

5.3	Project Logistics	9

5.4	Project/Product Life Cycle Model	9

5.4.1	Project Planning Documents	10

5.4.2	Client Requirements Document	10

5.4.3	Architectural design document	10

5.4.4	Test Plans	10

5.4.5	Development	10

5.4.6	Testing and quality Assurance	10

5.4.6.1	Unit & Integration Testing	10

5.4.6.2	Quality Assurance Testing	10

5.4.7	Final Deployment	10

5.5	Technical Strategy	11

6	Project Organization	12

6.1	Stakeholders	12

6.2	Customers	12

6.3	Project Team	12

6.3.1	Project Team Organizational Breakdown Structure	12

6.3.2	Project Team Roles and Responsibilities	12

6.3.3	12

7	Project Management and Controls	13

7.1	Staffing Planning and Acquisition	13

7.2	Assumptions	13

7.3	Constraints	13

7.4	Dependencies	13

7.4.1	Mandatory Dependencies	13

7.4.2	Discretionary Dependencies	13

7.4.3	External Dependencies	13

7.5	Risk Management	14

7.5.1	Risk Management Strategy	14

7.5.2	Project Risk Identification	14

7.5.3	Project Risk Analysis	14

7.5.4	Project Risk Mitigation Approach	14

7.5.5	Risk Reporting and Escalation Strategy	14

7.5.6	Project Risk Tracking Approach	14

7.6	Scope Management Plan	14

7.7	Issue Management	14

7.7.1	Internal Issue Escalation and Resolution Process	14

7.7.2	External Issue Escalation and Resolution Process	14

7.8	Procurement Management Plan	14

7.9	Change Control	14

7.9.1	Change Control Process	14

7.9.2	Change Control Board (CCB)	14

7.10	Project Timeline	14

7.11	Project Budget	14

7.11.1	Budget Tracking	15

7.12	Communication Plan	15

7.12.1	Communication Matrix	15

7.12.2	Status Meetings	15

7.12.3	Project Status Reports	15

7.13	Performance Measurement (Project Metrics)	15

7.13.1	Baselines	15

7.13.2	Metrics Library	15

7.14	Quality Objectives and Control	15

7.14.1	Customer Satisfaction	15

7.14.2	Deliverable Definition	15

7.14.3	Deliverable Quality	15

7.14.4	Project/Product Deliverable Presentation	15

7.15	Configuration Management	15

7.15.1	Version Control	15

7.15.2	Project Repository (Project Library)	15

8	6.0 Project Close	16

8.1	6.1 Administrative Close	16

8.2	6.2 Contract Close	16

9	7.0 Glossary	17

9.1	7.1 Acronyms and Abbreviations	17

9.2	7.2 Definitions	17

List of Figures

Error! No table of figures entries found.

List of Appendices

Appendix A: Work Breakdown Structure

Appendix B: Project Schedule

Appendix C: Forms

Appendix D:

Appendix E:

Appendix F:

Appendix G:

Appendix H:

# About This Document

This document is a template that provides the industry accepted guidelines to plan, execute, control, and close a project.  This document will need to be tailored and customized to the needs of the project; however, special care should be considered if major sections are “tailored out”.

- “Tailoring” is the process that modifies the structural components of the template to the needs of a specific project.  As an example, the Project Manager may have a standard appendix that does not apply to the project.

- Customization is the mechanical task of inserting customer or project logos, deliverable identifiers, names, and so on, into a copy of the template.  The copy then becomes the live version of the Project Management Plan for the project and will need to be updated, as project conditions require.

- Any level of tailoring can be applied to the template, as long as the PMO is advised.  This notification has several purposes:

  - It allows Quality Assurance to adjust checklists and questionnaires,

  - It allows the Program Management Office (PMO) to adjust its oversight and QA activities to the project’s plan,

  - It allows the PMO to advise the project team of the potential effects and risks that may occur if materials are omitted, and

  - It serves as a trigger for possible improvement of the template by the PMO.

- Any highlighted text indicates that there are some brief instructions for the completion of that section.

# Revision History

| Revision Number | Date | Comment |
| --- | --- | --- |
| 1.0 | February 15, 2001 | Original Scope |
| 2.0 | January 18, 2002 | PMO Refinement |
| 3.0 | June 26, 2005 | PMO Methodology Update Project Refinement |

# Project Overview

## Introduction

## Current State

## Future State

## Need

# Scope

## Project Justification

## Project Objectives

### Business Objectives

| Number | Description |
| --- | --- |
| Bus. Objective 1 |  |

### Technical Objectives

| Number | Description |
| --- | --- |
| Tech. Objective 1 |  |

### Quality Objectives

| Number | Description |
| --- | --- |
| Qual. Objective 1 |  |

## Deliverables and work products

### Deliverables

#### [Project Charter]

| Description - The project charter formally authorizes the [Insert Project Name] Project. It sets forth scope, project justification, initial budget and schedule estimates, stakeholders, dependencies, assumptions, and risks for the project. | Deliverable Acceptance Criteria - Includes the information necessary for senior management to proceed with the project including: - Scope - Justification - Business, technical and quality objectives - Stakeholders - High level budget and time estimates Constraints, assumptions, dependencies and risks. |
| --- | --- |
|  | Standards for Content and Format - Tailored from GTA-PMO-FOR-047 Project Charter |
|  | Quality Review - Review by Project Team, Program Management Office, and Stakeholders. Final approval by Business Owner |

#### [Project Management Plan]

| The Project Management Plan (PMP) provides the industry accepted guidelines to plan, execute, control, and close a project. The PMP and the Project Charter are the two documents that establish the policies and procedures for managing the project. | Deliverable Acceptance Criteria - Includes the processes and procedures to manage the project including: - Project Overview - Scope - Deliverables and Acceptance Criteria - Overall Strategy - Project Organization - Project Plan and Schedule - Risk Management Plan - Scope Management Plan - Issue Management Plan - Acceptance Management Plan - Change Control Plan - Communication Plan - Project Metrics - Quality Objectives - Configuration Management |
| --- | --- |
|  | Standards for Content and Format - Tailored from GTA-PMO-TEM-030 Project Management Plan |
|  | Quality Review - Review by Project Team, Program Management Office, and Stakeholders. Final approval by Business Owner |

#### [Microsoft Project Plan and Schedule]

| The Microsoft Project Plan is a schedule of tasks showing assigned resources, estimated effort, duration, start and finish dates. The accepted Project Plan will be a baseline schedule and estimate for the project. The Project Manager uses the Project Plan to manage the project and report on status and variances to the customer. | Deliverable Acceptance Criteria - Includes the following data items: - Tasks Required for completion of the Project - Organized in a Work Breakdown Structure - Displays dependencies - Assigns one or more resources to each task - Display estimates of effort - Shows start and finish dates |
| --- | --- |
|  | Standards for Content and Format – Uses Methodology of Project Management Institute and Project Management Body of Knowledge. Delivered in electronic Microsoft Project (.mpp) format. |
|  | Quality Review - Review by Project Team, Program Management Office, and Stakeholders. Final approval by Business Owner |

#### [Client Requirements Document]

| The Client Requirements Document specifies business owner expectations, requirements, and desirables. | Deliverable Acceptance Criteria - Includes the functional requirements to meet agreed upon business objectives in the scope of the Project Charter including: - [Insert list of functional requirements] |
| --- | --- |
|  | Standards for Content and Format – [Insert name of template used or list other standards]. |
|  | Quality Review - Review by Project Team, Program Management Office, and Stakeholders. Final approval by Business Owner |

#### [Test Plans]

| Description - The purpose of the test plans will be to establish a process to assure that the delivered product is thoroughly tested and ready for production. Test plans include test strategy, test cases, test data, test execution, and test reporting. | Deliverable Acceptance Criteria – Test Plans include the following: - Mapping from the test cases to the functional requirements - Requirements for test data - Requirements for test environment - Test Cases - Acceptance Criteria - Process for reporting failures - Coordination process for correcting defects including escalation process |
| --- | --- |
|  | Standards for Content and Format – [Insert name of template used or list other standards]. |
|  | Quality Review - Review by QM Team Lead, Project Manager, Development, and Creative Team. Final approval by Business Owner |

#### [Test Report]

| Description - The purpose of the test report will be to document and verify that the delivered product is thoroughly tested and ready for production. The test report will include test cases, expected results, actual results, and pass/fail percentage. | Deliverable Acceptance Criteria – Test Reports include the following: - Test Cases - Acceptance Criteria - Date and name of person executing the Test Plan - Expected results - Pass Number of the Test (Pass 1, 2, or 3) - Actual results - Pass/Fail Percentage |
| --- | --- |
|  | Standards for Content and Format – Uses format established by the QM Team |
|  | Quality Review - Review by QM Team Lead, Project Manager, Development, and Creative Team. Final approval by Business Owner |

### [Work Products]

#### [Architectural Design Document]

| Description – The Architectural Design Document communicates to the users and technical staff the design and technical specifications of the system being developed. The document at minimum should support the following conclusions: - All IT standards have been followed - Resources (people & infrastructure) identified and budget secured - Design approved by users and technical staff - Design objects traceable to project deliverables System fully defined for programmers to begin development phase. | Deliverable Acceptance Criteria – The Design Document will include the following: - System Summary - System Flow - Functional Design Specifications - Technical Design Specifications - Traceability Matrix - System Environment - Operational Procedures |
| --- | --- |
|  | Standards for Content and Format – Template used by development team for the Architectural Design Document |
|  | Quality Review - Review by Project Team, and Project Manager. Final approval by Business Owner. |

#### [Deployment Plan]

| Description – The deployment plan documents the procedures and resources required to migrate the updated application from development to test to production. The plan includes decision points and back-out procedures. | Deliverable Acceptance Criteria – The Implementation Plan will include the following: - Deployment Plan Narrative - Implementation Planning Checklist - Planned submission to the Configuration Advisory Board - Steps for migration - Decision points to make go/no-go decisions - Names and contact numbers for all resources involved in implementation - Implementation Contingency Plan - Backout Plan - SLA or Ongoing Support Plan |
| --- | --- |
|  | Standards for Content and Format – Word Document using format of other implementation plans |
|  | Quality Review - Review by Project Team and Stakeholders. Final approval by Business Owner |

#### [Insert additional deliverables or work products as needed]

| Description – [Insert Description] | Deliverable Acceptance Criteria – [Insert Acceptance Criteria] - [Insert bullet points for clarity] |
| --- | --- |
|  | Standards for Content and Format – [Insert Template name or other standards] |
|  | Quality Review – [Insert names, titles, or groups, responsible for conducting quality reviews] |

## Delivery & Acceptance Process

### Deliverable Approval Authority Designations

| Deliverable Number | Deliverable or Work Product | Approvers (Who can approve) |
| --- | --- | --- |
| PRJ-DEL-4.3.1.1 | Project Charter |  |

### Deliverable Acceptance Procedure

The Deliverable Acceptance Procedure assures that the deliverables meet the requirements of the customer and is a key factor in managing the project.

- The Project Manager will deliver an Acceptance form (as shown in Error: Reference source not found) to the Business Owner with each Deliverable.  The Acceptance form will identify the deliverable, and the acceptance criteria. The Project Manager will sign the acceptance form indicating that the deliverable meets all requirements.

- Upon receipt of the Deliverable and Acceptance form, the Business Owner has 10 working days to formally approve or reject the Deliverable.  The form must be marked approved or disapproved.  There is no acceptance or rejection by default.  “Conditional” approvals are not allowed, as they would not be handled any differently than rejection of approval.

- If the Deliverable is disapproved, a detailed description of why it was rejected must be included on the form. All errors and omissions must be detailed in the first rejection.

- If the disapproval is based on factors that were not identified in the acceptance criteria, the Business Owner must submit a change request to add the factors to the acceptance criteria and the Project Manager will reschedule the due dates for the deliverable based on the change request.

- E-mail approval with the approver’s name typed on the form is an acceptable form of transmittal. When e-mail approvals are used, the e-mail with the approval should be saved as a text document and pasted into the acceptance form at the end of the form. Verbal approvals are not acceptable.

### Criteria for Acceptance

The Project Manager and Business Owner must agree on acceptance criteria for all deliverables before delivery.  Acceptance criteria will describe deliverables by title or name, content requirements, or other measurable factors.

Deliverable/Work Product specific acceptance criteria have been included in Section 4.3 of this document.  Formal approval of this document constitutes acceptance of these criteria.

## Work Breakdown Structure (WBS)

# Overall Strategy

## Project Management Life Cycle

The Project Management Life Cycle for the [Insert Project Name] will follow the methodology of the Project Management Body of Knowledge published by the Project Management Institute. At a high level, the project will flow through the following phases:

### Initiation Phase

The project initiation phase involves the initial activities to set up the project.  These activities include assigning the key personnel to lead the project and having an initiation meeting with the project sponsor team.

### Planning Phase

The planning phase involves developing the three key defining documents for the project: Project Charter, Project Management Plan, and Project Plan.  These documents establish the scope, schedule, processes, deliverables, and stakeholders for the project.

### Requirements Gathering Phase

The requirements gathering phase involves defining the client requirements and developing the framework for delivering the finished product.

### Execution and Control Phase

The execution and control phase involves the final development, testing, and deployment of the [Insert Project Name].

### Closure Phase

The closure phase involves completing the project notebook and archiving all documentation.  It includes a review of lessons learned in order to build best practices.

## Critical Success Factors

## Project Logistics

The [Insert Project Name] project team includes [Insert the titles or groups making up the project team including managers, analysts, developers, and business owners]  Planning and management of the project will be directed from [insert location of the project headquarters. Include any other locations for team members such as remote or satellite sites] Customer meetings will take place at the [Insert location for customer meetings] Internal Team meetings will be held at [Insert location for internal team meetings]. Meetings may be held via teleconference or video conference with team members and business owners.

## Project/Product Life Cycle Model

The project team will follow a standard process for software development in which each step of the process becomes an input for the next.

### Project Planning Documents

The Project Planning documents include the Project Charter, Project Management Plan, and Microsoft Project Plan and Schedule.  These three documents establish the strategy, approach, and schedule for the project.

### Client Requirements Document

The Client Requirements Document specifies business owner expectations, requirements, and desirables. It is the first step in the product development life cycle.

### Architectural design document

The Architectural Design Document uses input from the Client Requirements Document to identify and document the hardware and software components required to deliver the product to meet the functional requirements.

### Test Plans

The Test Plans include the test strategy, test plans, test cases, test execution, and test reporting.  The test plans are developed based on the Client Requirements Document.

### Development

Software developers will use the architectural design document as the road map to develop the application.

### Testing and quality Assurance

#### Unit & Integration Testing

Developers will conduct tests in the development environment of the application to assure that it functions as designed. Developers may make corrections and changes to code as needed while in the development environment.  When unit and integration testing is complete, the lead developer will recommend promotion of the code from the development environment to the test environment.

#### Quality Assurance Testing

After development the project team will coordinate through the Configuration Advisory Board to promote code to a test environment, load test data, and conduct thorough quality testing. The test environment should match the production environment as closely as possible. The test environment should not use live production data that contains sensitive information. When the test team discovered defects that require a change in the code, the changes must be made in the development environment, and re-promoted to the test environment for another full pass of testing. The Business Owner may accept the test report from the project team as the user acceptance test or may choose to conduct independent user acceptance testing.

### Final Deployment

During the testing phase, the project team will develop a deployment plan and schedule the deployment through the Configuration Advisory Board. The [insert project name] will fully deploy on or about [insert a date]. The delivered project plan will establish a specific release date.

## Technical Strategy

# Project Organization

## Stakeholders

| name | Stake in Project | Organization | Title |
| --- | --- | --- | --- |

## Customers

## Project Team

### Project Team Organizational Breakdown Structure

[Insert an Organizational Chart from Visio or similar program here – Note: The Figure 1 text below is in caption style which automatically populates the list of figures – do not delete or change the style]

Figure 1: Project Team Organizational Breakdown Structure

### Project Team Roles and Responsibilities

| Role | Responsibility | Name | Functional Manager |
| --- | --- | --- | --- |

# Project Management and Controls

## Staffing Planning and Acquisition

## Assumptions

| Number | Description |
| --- | --- |

## Constraints

| Number | Description |
| --- | --- |

## Dependencies

### Mandatory Dependencies

| Number | Description |
| --- | --- |

### Discretionary Dependencies

| Number | Description |
| --- | --- |

### External Dependencies

| Number | Description |
| --- | --- |

## Risk Management

### Risk Management Strategy

### Project Risk Identification

### Project Risk Analysis

### Project Risk Mitigation Approach

### Risk Reporting and Escalation Strategy

### Project Risk Tracking Approach

## Scope Management Plan

## Issue Management

### Internal Issue Escalation and Resolution Process

### External Issue Escalation and Resolution Process

## Procurement Management Plan

## Change Control

### Change Control Process

### Change Control Board (CCB)

## Project Timeline

## Project Budget

| Phase / Activity | Associated Deliverables | Estimated Budget |
| --- | --- | --- |
| Umbrella Tasks |  |  |
| Phase 1 Project Preparation & Planning | Project plan Project Schedule |  |
| Phase 2 |  |  |
| Phase 3 |  |  |
| Phase 4 Project Closing |  |  |
| TOTALS |  |  |

### Budget Tracking

## Communication Plan

### Communication Matrix

### Status Meetings

### Project Status Reports

## Performance Measurement (Project Metrics)

### Baselines

### Metrics Library

## Quality Objectives and Control

### Customer Satisfaction

### Deliverable Definition

### Deliverable Quality

### Project/Product Deliverable Presentation

## Configuration Management

### Version Control

### Project Repository (Project Library)

# 6.0 Project Close

## 6.1 Administrative Close

## 6.2 Contract Close

# 7.0 Glossary

## 7.1 Acronyms and Abbreviations

## 7.2 Definitions

This document is a reference from the Georgia Technology Authority (GTA) Program Management Office (PMO) created as part of the strategic continuous process improvement initiative. Questions or recommendations for improvement of this document may be forwarded to any GTA PMO member.

Assumptions are planning factors that, for planning purposes, will be considered true, real, or certain.  Assumptions generally involve a degree of risk.  They may be documented here and converted to formal risks.

Constraints are factors that will limit the project management team’s options.  Contractual provisions will generally be considered constraints.